Vinci AI Automation

Phase-by-Phase Implementation Plan

Systematic Development Roadmap from Foundation to Full Deployment

Version 1.0  |  June 2026  |  Confidential

# Table of Contents

Right-click the TOC and select "Update Field" to refresh page numbers

1. Executive Summary	3

1.1 Project Goals	3

1.2 Success Criteria	3

2. Phase Overview and Dependencies	4

3. Phase 1: Foundation and Infrastructure	5

3.1 Environment Setup	5

3.2 Database Implementation	5

3.3 Authentication System	6

3.4 Deliverables and Exit Criteria	7

4. Phase 2: Core Data Management	8

4.1 CRUD APIs	8

4.2 Admin Dashboard Foundation	8

4.3 Deliverables and Exit Criteria	9

5. Phase 3: Lesson Scheduling and WhatsApp Integration	10

5.1 Lesson Creation and Validation	10

5.2 WATI Integration	10

5.3 Offer Blast Engine	11

5.4 Acceptance and Assignment Flow	11

5.5 Deliverables and Exit Criteria	12

6. Phase 4: Tutor Portal and Calendar Views	13

6.1 Teacher Authentication Portal	13

6.2 Availability Management	13

6.3 Calendar Visualization	14

6.4 Deliverables and Exit Criteria	14

7. Phase 5: Automation Jobs and Finance	15

7.1 Cron Job Implementation	15

7.2 Finance Snapshots	16

7.3 Reporting and Excel Export	16

7.4 Deliverables and Exit Criteria	17

8. Phase 6: V2 Features and Enhancement	18

8.1 Automated Reschedule Flow	18

8.2 LLM Chatbot Assistant	18

8.3 Multi-Admin Concurrency	19

8.4 Deliverables and Exit Criteria	19

9. Testing and QA Strategy	20

10. Deployment and Rollout	21

11. Risk Assessment and Mitigation	22

# 1. Executive Summary

This implementation plan provides a systematic, phase-by-phase roadmap for building the Vinci AI Automation system. The plan prioritizes foundational infrastructure first, followed by core scheduling functionality, tutor-facing features, automation, and finally V2 enhancements. Each phase has defined deliverables, exit criteria, estimated duration, and dependencies.

## 1.1 Project Goals

| Goal | Target | Measurement |
| --- | --- | --- |
| Automate lesson scheduling | 80% reduction in scheduling time | Time per lesson: manual 30min -> automated 6min |
| Eliminate assignment errors | Zero availability mismatch incidents | Error rate: manual 5% -> automated 0% |
| Real-time lesson visibility | 100% of lessons trackable in calendar | All lessons have status + color code |
| Automate month-end reporting | Zero manual calculation for salaries and P/L | Reports generated automatically on 1st of month |
| Enable WhatsApp acceptance | Teachers accept via single button tap | No app download required for teachers |

## 1.2 Success Criteria

The project is considered successfully implemented when:

- Admin can create a lesson and trigger WhatsApp blasts to all eligible teachers within 2 minutes

- Teachers can accept offers via WhatsApp without installing any app

- Calendar shows all lessons with correct color coding (green/yellow/red)

- Monthly salary and course P/L reports are auto-generated on the 1st of each month

- Daily cron jobs run without manual intervention (reblast at 14:00, completion at 09:00, scoring at 09:00)

- System handles 20 teachers and 1 admin without performance degradation (V1 scale)

# 2. Phase Overview and Dependencies

The implementation is organized into 6 phases, each building upon the previous. Total estimated duration: 16 weeks for full V1+V2 implementation.

| Phase | Focus | Duration | Depends On | Priority |
| --- | --- | --- | --- | --- |
| Phase 1 | Foundation: Supabase, Next.js, Auth, Database | 3 weeks | None | Critical |
| Phase 2 | Core Data: Schools, Courses, Teachers, CRUD APIs | 2 weeks | Phase 1 | Critical |
| Phase 3 | Scheduling: Lessons, WATI, Blast, Assignment | 3 weeks | Phase 2 | Critical |
| Phase 4 | Portal: Teacher auth, Availability, Calendar | 2 weeks | Phase 3 | High |
| Phase 5 | Automation: Cron jobs, Finance, Excel export | 2 weeks | Phase 4 | High |
| Phase 6 | V2 Features: Reschedule, LLM, Multi-admin | 4 weeks | Phase 5 | Medium |

### Dependency Graph

Phase 1 (Foundation) -> Phase 2 (Data) -> Phase 3 (Scheduling) -> Phase 4 (Portal) -> Phase 5 (Automation) -> Phase 6 (V2)

Within Phase 3, the order is: WATI account setup -> Webhook handler -> Lesson creation API -> Blast engine -> Acceptance flow -> Assignment flow.

Phase 5 cron jobs can be developed in parallel with Phase 4 portal work once the core database schema is stable (after Phase 3).

# 3. Phase 1: Foundation and Infrastructure

Duration: 3 weeks | Priority: CRITICAL | Dependencies: None

This phase establishes the entire technical foundation. No application features are built yet, but all infrastructure, tooling, and core patterns are established.

## 3.1 Environment Setup

### Week 1, Days 1-2: Project Scaffolding

- Initialize Next.js 14+ project with TypeScript, App Router, and Tailwind CSS

- Configure ESLint, Prettier, and Husky pre-commit hooks

- Set up folder structure: /app, /components, /lib, /types, /hooks, /server

- Install core dependencies: @supabase/supabase-js, @supabase/ssr, date-fns, zod

- Configure environment variable management (.env.local template)

### Week 1, Days 3-5: Supabase Setup

- Create Supabase project (production and staging instances)

- Enable Row Level Security (RLS) on all future tables

- Configure auth providers: Google OAuth, Email + Password

- Set up email templates for confirmation, password reset

- Enable pg_cron extension for scheduled jobs

- Configure database backups (daily automated)

- Set up WATI sandbox account and obtain API credentials

## 3.2 Database Implementation

### Week 2, Days 1-3: Schema Creation

Create all 10 core tables with complete constraints, foreign keys, triggers, and indexes:

| Table | Key Elements | Priority |
| --- | --- | --- |
| schools | school_id (IDENTITY), school_name, timestamps | P1 |
| courses | course_id (IDENTITY), FK to schools, revenue_per_lesson, timestamps | P1 |
| teachers | teacher_id (IDENTITY), auth_user_id FK, wa_number UNIQUE, total_score GENERATED, max_classes GENERATED, timestamps | P1 |
| teacher_availability | availability_id (IDENTITY), FK to teachers, day_of_week CHECK(0-6), start/end_time UNIQUE constraint | P1 |
| lessons | lesson_id (IDENTITY), FK to courses, status enum, teachers_needed CHECK >=1, reschedule_count, timestamps | P1 |
| lesson_teachers | Composite PK (lesson_id, teacher_id), offer_status enum, role enum, payout, timestamps | P1 |
| lesson_events | event_id (IDENTITY), event_type enum, detail JSONB, timestamps | P1 |
| app_users | user_id UUID FK->auth.users, role enum, is_vinci_email, teacher_id FK | P1 |
| teacher_salary_snapshots | snapshot_id (IDENTITY), FK to teachers, period_year/month UNIQUE, total_payout GENERATED | P1 |
| course_financial_snapshots | snapshot_id (IDENTITY), FK to courses, period_year/month UNIQUE, profit_loss GENERATED | P1 |

### Week 2, Days 4-5: Triggers and Functions

- Create updated_at trigger function (applies to all tables with updated_at)

- Create RLS policies for all tables (teacher isolation, admin full access)

- Create database function: compute_lesson_duration(start_time, end_time)

- Create database function: get_eligible_teachers(lesson_id) - returns teacher pool based on availability, score cap, overlap check

- Create index: lessons(status, lesson_date) for reblast queries

- Create index: teacher_availability(teacher_id, day_of_week) for pool filtering

- Create index: lesson_teachers(lesson_id, offer_status) for acceptance queries

## 3.3 Authentication System

### Week 3: Auth Implementation

- Implement first-sign-in identity linking flow (Section 18 of Business Rules)

- Create middleware for route protection (admin vs teacher redirects)

- Implement unauthorized page for non-registered emails

- Create auth context provider for React client-side role checks

- Set up server-side auth helpers using @supabase/ssr

- Create route guards: /admin/* requires Admin role, /teacher/* requires Teacher role

- Test: Vinci email -> Admin dashboard, matching teacher email -> Teacher portal, unknown email -> Unauthorized

## 3.4 Deliverables and Exit Criteria

| Deliverable | Exit Criteria |
| --- | --- |
| Next.js project scaffolded | Dev server runs, TypeScript compiles, linting passes |
| Supabase projects created | Both prod/staging accessible, auth configured, pg_cron enabled |
| All 10 tables created | Schema matches Business Rules Section 8, constraints enforced, RLS active |
| Auth system working | All 3 login scenarios (admin, teacher, unauthorized) tested and passing |
| Environment documented | .env.example with all required variables, setup instructions in README |

# 4. Phase 2: Core Data Management

Duration: 2 weeks | Priority: CRITICAL | Dependencies: Phase 1

This phase implements the CRUD APIs and admin dashboard foundation for managing schools, courses, and teachers.

## 4.1 CRUD APIs

### Week 4, Days 1-2: Schools and Courses APIs

| API | Method | Auth | Validation |
| --- | --- | --- | --- |
| /api/schools | POST | Admin only | school_name required, not empty |
| /api/schools | GET | Admin only | Returns all schools ordered by name |
| /api/courses | POST | Admin only | course_name, course_topic, course_description required; school_id must exist |
| /api/courses | GET | Admin only | Returns all courses with school name joined |
| /api/courses/:id | PATCH | Admin only | Partial updates allowed, school_id cannot change if lessons exist |

- Implement server-side role check middleware (reusable across all admin routes)

- Implement Zod validation schemas for all request bodies

- Write database service layer functions (decouple API handlers from direct SQL)

### Week 4, Days 3-5: Teacher Management APIs

| API | Method | Auth | Validation |
| --- | --- | --- | --- |
| /api/teachers | POST | Admin / Teacher (self) | wa_number: 8-15 digits no +; email UNIQUE; name required |
| /api/teachers | GET | Admin only | Filters: status, score range |
| /api/teachers/:id | GET | Admin / Teacher (own) | RLS: teachers can only read own record |
| /api/teachers/:id | PATCH | Admin / Teacher (own) | Teachers cannot modify: skill_score, experience_score, tutor_rate, ta_rate, status |
| /api/teachers/:id/status | PATCH | Admin only | Active requires at least 1 availability slot |

- Implement ID formatting: TCH-XXXXXX, SCH-XXXXXX, CRS-XXXXXX (Section 22)

- Implement teacher deactivation flow: set status='Inactive', exclude from all future blasts

### Week 5, Days 1-2: Availability Management APIs

| API | Method | Auth | Validation |
| --- | --- | --- | --- |
| /api/teachers/:id/availability | GET | Admin / Teacher (own) | Returns all slots ordered by day_of_week, start_time |
| /api/teachers/:id/availability | PUT | Admin / Teacher (own) | Full replace: deletes all existing slots, inserts new set atomically |

- Implement slot overlap merging logic (Section 13): overlapping or adjacent blocks on same day merge into single block

- Implement duplicate detection (enforced by UNIQUE constraint as fallback)

- Validate: end_time > start_time for every slot

- Validate: at least 1 slot required to set teacher status = Active

## 4.2 Admin Dashboard Foundation

### Week 5, Days 3-5: Admin UI

- Create admin layout with navigation sidebar

- Build Schools management page: form to add school, table to view all

- Build Courses management page: form with school dropdown, table with school name

- Build Teachers management page: form for teacher creation, table with search/filter

- Build Teacher Detail page: view profile, edit allowed fields, view availability

- Implement form validation with inline error messages

- Add success/error toast notifications

## 4.3 Deliverables and Exit Criteria

| Deliverable | Exit Criteria |
| --- | --- |
| Schools CRUD | Admin can create school, view list, school appears in course form dropdown |
| Courses CRUD | Admin can create course linked to school, view list with school name |
| Teachers CRUD | Admin can create teacher, view list, edit fields; Teacher can view own profile |
| Availability management | Teacher can set weekly availability with slot merging and validation |
| ID formatting | All IDs display with correct prefix (SCH-, CRS-, TCH-) |
| Role enforcement | Non-admin receives 403 on all admin routes |

# 5. Phase 3: Lesson Scheduling and WhatsApp Integration

Duration: 3 weeks | Priority: CRITICAL | Dependencies: Phase 2

This is the core business phase. It implements lesson creation, the WhatsApp blast engine, teacher acceptance, and admin assignment.

## 5.1 Lesson Creation and Validation

### Week 6, Days 1-2: Lesson APIs

| API | Method | Validation |
| --- | --- | --- |
| POST /api/lessons | Admin only | lesson_date > current_date (HKT); course_id exists; teachers_needed >= 1; end_time > start_time |
| GET /api/lessons | Admin only | Filters: status, date_from, date_to, course_id; returns with course name, school name |
| GET /api/lessons/:id | Admin / Teacher (own) | Returns full detail: lesson fields + teacher pool + accepted list + assigned teachers |
| PATCH /api/lessons/:id | Admin only | lesson_date > today if changed; cannot modify if status=Completed |

- Implement lesson income default: when blank, defaults to course.revenue_per_lesson

- Implement lesson date validation: reject same-day or past dates

- Generate formatted lesson ID: LSN-XXXXXX

### Week 6, Days 3-5: Admin Lesson UI

- Build Lesson creation form: Date picker, Time pickers, Course dropdown, Teachers needed, Income (optional)

- Build Lessons list page: table with filters (status, date range, course), sortable columns

- Build Lesson Detail page: full lesson info, teacher pool list, accepted teachers, assigned teachers

- Build Unassigned Lessons dashboard: table sorted by date (closest first) with Lesson ID, Course, Date, Time

## 5.2 WATI Integration

### Week 7, Days 1-2: WATI API Setup

- Implement WATI API client: sendTemplateMessage, sendTextMessage, with retry logic (3 attempts)

- Create message template variables system ({{course_name}}, {{date}}, {{start_time}}, etc.)

- Implement message delivery tracking: log success/failure per recipient

- Implement undeliverable number handling: flag teacher, notify admin, stop future blasts to that number

- Store WATI API response data (message_id) for delivery status tracking

### Week 7, Days 3-4: Webhook Handler

- Implement POST /api/webhooks/wati endpoint

- Implement HMAC-SHA256 signature verification using WATI_WEBHOOK_SECRET

- Implement timing-safe comparison (crypto.timingSafeEqual)

- Implement replay protection: 5-minute timestamp window + message ID deduplication (10-min cache)

- Parse teacher reply: Accept button press, 'cancel' text, 'reschedule' text, unrecognized

- Match sender phone number to teacher record; handle unmatched numbers (log + notify admin)

- Implement reply intent routing: Accept -> acceptance flow, cancel -> cancellation flow, reschedule -> admin notification

- Always return HTTP 200 within 3 seconds; process business logic asynchronously

### Week 7, Day 5: Webhook Security Testing

- Test: valid signature -> processed

- Test: invalid signature -> 401, no processing

- Test: missing signature -> 401

- Test: old timestamp (> 5 min) -> 400

- Test: duplicate message ID -> 200, no reprocessing

- Test: unmatched phone number -> logged, admin notified

## 5.3 Offer Blast Engine

### Week 8, Days 1-2: Teacher Pool Filtering

- Implement get_eligible_teachers(lesson_id) database function

- Filter 1: teacher.status = 'Active'

- Filter 2: availability check - on lesson's weekday, a slot fully covers lesson time (slot_start <= lesson_start AND slot_end >= lesson_end)

- Filter 3: score cap check - count of current Assigned lessons + Unassigned/OfferSent/HasAcceptance within 7 days < max_classes

- Filter 4: overlap check - teacher not assigned to another lesson at overlapping time

- Filter 5: for reblasts, exclude teachers who previously declined or cancelled

- Implement pool recomputation on each blast (not frozen)

### Week 8, Days 3-4: Blast Execution

- Implement POST /api/lessons/:id/blast endpoint (manual trigger)

- Implement automatic blast on lesson creation

- Build WhatsApp message with template variables populated

- Create lesson_teachers rows with offer_status='Offered' for each teacher in pool

- Write lesson_events row with event_type='Blast'

- Update lesson.status to 'OfferSent' if currently 'Unassigned'

- Implement 'Urgent' flag: lesson_date <= today + 7 days

## 5.4 Acceptance and Assignment Flow

### Week 8, Day 5 - Week 9, Days 1-2: Acceptance Handling

- On 'Accept' reply: set lesson_teachers.offer_status='Accepted', set responded_at, write 'Accept' event

- Update lesson.status to 'HasAcceptance' if not already

- Handle duplicate accept: return 200, log but don't create duplicate

- Handle late reply (lesson already Completed/Cancelled/Expired): return 200, log to lesson_events, no state change

### Week 9, Days 3-5: Admin Assignment

- Implement POST /api/lessons/:id/assign endpoint

- Admin selects teacher from 'Accepted' pool

- Set lesson_teachers.offer_status='Assigned', set role (Tutor/TA), compute payout = rate * duration

- Record assigned_at timestamp

- When teachers_needed is met: update lesson.status='Assigned'

- Send confirmation WhatsApp message to assigned teacher(s) with material link

- Write lesson_events row with event_type='Assign' and 'ConfirmationSent'

- Build admin assignment UI: clickable accepted pool, assign button with role selection

## 5.5 Deliverables and Exit Criteria

| Deliverable | Exit Criteria |
| --- | --- |
| Lesson CRUD | Admin can create lesson with validation, view list, edit fields |
| WATI integration | Messages sent successfully, delivery tracked, failures handled |
| Webhook handler | All security checks pass, replies routed correctly, 200 returned in <3s |
| Blast engine | Eligible pool computed correctly, blast sends to all, lesson_events recorded |
| Acceptance flow | Teacher Accept updates database correctly, duplicate handles gracefully |
| Assignment flow | Admin assigns from accepted pool, status transitions correctly, confirmation sent |

# 6. Phase 4: Tutor Portal and Calendar Views

Duration: 2 weeks | Priority: HIGH | Dependencies: Phase 3

This phase builds the teacher-facing portal and the calendar visualization for both roles.

## 6.1 Teacher Authentication Portal

### Week 10, Days 1-2: Teacher Login and Profile

- Build teacher login page (reuses auth system from Phase 1)

- Build teacher registration flow: on first login, redirect to profile completion form

- Build teacher profile form: Full Name, WhatsApp Number, Email (pre-filled from auth)

- Build teacher profile view/edit page

- Enforce: teachers can only view/edit their own data

## 6.2 Availability Management

### Week 10, Days 3-4: Availability UI

- Build weekly availability grid: 7 days (Sun-Sat), add/remove time blocks per day

- Implement time picker for start/end times

- Implement client-side overlap/merge detection

- Implement duplicate slot prevention

- Save button triggers PUT /api/teachers/:id/availability (full replace)

- Show current saved slots on load

## 6.3 Calendar Visualization

### Week 10, Day 5 - Week 11, Days 1-3: Calendar Component

- Build reusable calendar component with 3 views: Monthly, Weekly, Daily

- Implement view toggle buttons (Month / Week / Day)

- Implement color coding: Green=Assigned, Yellow=Unassigned>1week, Red=Unassigned<=1week

- Monthly view: grid with color-coded dots/pills for lessons

- Weekly view: 7-column layout with lesson blocks showing time and course name

- Daily view: chronological list with full lesson cards

- Implement zoom in/out control (scaling factor 75%-150%)

- Click lesson -> slide-out detail panel with all lesson info

- Simplified view (calendar): show time + course name

- Detail view (slide-out): show all fields + teacher list + material link

### Week 11, Days 4-5: Role-Based Views

- Admin calendar: all lessons (assigned and unassigned), all colors, clickable

- Teacher calendar: only own assigned lessons, green only

- Teacher lesson detail: show course name, date, time, school, material link

- Build admin Urgent News dashboard: cancellation/reschedule alerts with lesson info and manual assign button

## 6.4 Deliverables and Exit Criteria

| Deliverable | Exit Criteria |
| --- | --- |
| Teacher portal | Teacher can login, complete profile, view own data only |
| Availability UI | Teacher can set weekly slots with validation and merge |
| Calendar (Admin) | All lessons visible with correct colors, all views work, zoom works |
| Calendar (Teacher) | Only own assigned lessons visible, clickable for details |
| Urgent News | Cancellation/reschedule alerts appear in real-time with action buttons |

# 7. Phase 5: Automation Jobs and Finance

Duration: 2 weeks | Priority: HIGH | Dependencies: Phase 4

This phase implements the automated cron jobs, finance snapshot generation, and Excel export functionality.

## 7.1 Cron Job Implementation

### Week 12, Days 1-3: Daily Jobs

| Job | Schedule | Implementation |
| --- | --- | --- |
| daily-unassigned-lesson-reblast | 14:00 HKT | pg_cron: SELECT cron.schedule('reblast', '0 14 * * *', $$SELECT pg_notify('reblast', '')$$); implement handler as Supabase Edge Function |
| daily-lesson-completed-updater | 09:00 HKT | pg_cron: status='Assigned' AND lesson_date < today -> 'Completed'; status IN ('Unassigned','OfferSent','HasAcceptance') AND lesson_date < today -> 'Expired' |
| daily-update-score | 09:00 HKT | pg_cron: +10 if completed lesson in last 24h; -10 if idle 14+ days; apply floors |

- Implement each job as a stored procedure + pg_cron schedule

- Add monitoring: log job execution with success/failure status

- Build admin job status page: last run time, next run time, recent execution history

### Reblast Job Detail

- Target: lessons with status='OfferSent' or 'Unassigned' that don't have enough acceptances

- Condition: count of Accepted < teachers_needed

- Recipients: eligible teachers who haven't replied to previous blast (not Accepted, not Declined)

- Stop condition: when acceptances >= teachers_needed in 24h check

- Urgent flag: if lesson_date <= today + 7, mark 'Urgent' and notify admin they can manually assign

### Completion Job Detail

- Target: all lessons with lesson_date < current_date

- Assigned -> Completed (counts for payout + score)

- Unassigned/OfferSent/HasAcceptance -> Expired

- Cancelled/Rescheduled -> no automatic change (handled by their own flows)

### Score Update Job Detail

- Add +10: teacher has at least one lesson transition to Completed in past 24h (single +10 even if multiple completions)

- Subtract -10: teacher has no Completed lesson in past 14 days (from last_completed_lesson_at or created_at)

- Subtract -5: teacher cancelled an assignment in past 24h

- Cap: total_score max 100, experience_score max 90, min 0

- Floor: max_classes minimum 1 for Active teachers

## 7.2 Finance Snapshots

### Week 12, Days 4-5 - Week 13, Days 1-2: Monthly Finance Job

- Implement monthly-finance-snapshot job: pg_cron on 1st of month 09:00 HKT

- Period: previous calendar month

- Teacher salary: for each teacher, sum hours from Completed lessons in period, split by role

- tutor_hours = sum(duration) where role='Tutor'; tutor_payout = tutor_hours * tutor_rate

- ta_hours = sum(duration) where role='TA'; ta_payout = ta_hours * ta_rate

- UPSERT on (teacher_id, period_year, period_month) - idempotent

- Course P/L: for each course, sum lesson_income (income), sum(extra_expenses + teacher payouts) (expenses)

- profit_loss = income - expenses; profit_loss_margin = profit_loss / income

- UPSERT on (course_id, period_year, period_month) - idempotent

- Build admin finance pages: Teacher Salary table, Course Financials table, month/year selector

## 7.3 Reporting and Excel Export

### Week 13, Days 3-4: Excel Export

- Implement Excel export for any database table

- Use library: xlsx (SheetJS) or exceljs for server-side generation

- Admin-only feature with table selection dropdown

- PII handling: WA numbers and emails excluded from any non-admin context

- Generated file named: vinci_{table}_{timestamp}.xlsx

### Week 13, Day 5: Manual Finance Trigger

- Implement POST /api/finance/generate endpoint (admin only)

- Accept period_year and period_month parameters

- Validate: only past periods allowed

- Idempotent: re-running overwrites existing snapshot

- Return snapshot summary (number of teacher records, number of course records)

## 7.4 Deliverables and Exit Criteria

| Deliverable | Exit Criteria |
| --- | --- |
| Daily cron jobs | All 3 jobs execute on schedule, status visible in admin dashboard |
| Reblast logic | Correctly targets lessons without enough acceptances, respects stop conditions |
| Completion updater | Past lessons correctly transition to Completed or Expired |
| Score updater | Score changes applied correctly, caps and floors enforced |
| Monthly finance | Snapshots generated automatically, data matches manual calculation |
| Excel export | All tables exportable, admin-only, correct formatting |
| Finance UI | Admin can view salary and P/L reports, select month/year, trigger manual generation |

# 8. Phase 6: V2 Features and Enhancement

Duration: 4 weeks | Priority: MEDIUM | Dependencies: Phase 5

This phase implements the V2 features: automated reschedule flow, LLM chatbot assistant, and multi-admin concurrency controls.

## 8.1 Automated Reschedule Flow

### Week 14, Days 1-3: Reschedule Implementation

- Add reschedule_count column to lessons (SMALLINT DEFAULT 0 CHECK <= 3)

- Add last_rescheduled_at column to lessons (TIMESTAMPTZ NULL)

- Implement admin-initiated reschedule API: PATCH /api/lessons/:id with new date/time

- Validate: new_date > current_date, new_end > new_start, reschedule_count < 3, status not Completed/Cancelled/Expired

- Case 1 (Assigned, teacher available): update date/time, keep status=Assigned, send confirmation

- Case 2 (Assigned, teacher NOT available): update date/time, set previous teacher to Cancelled, status=OfferSent, trigger reblast

- Case 3 (OfferSent/HasAcceptance): cancel all existing offers, update date/time, status=OfferSent, trigger full reblast

- Increment reschedule_count, update last_rescheduled_at

- Write lesson_events with event_type='Reschedule' and detail JSON

### Week 14, Days 4-5: Teacher-Initiated Reschedule

- Teacher replies 'reschedule' via WhatsApp

- Webhook routes to admin notification flow (not automatic reschedule)

- Send admin alert via WATI: teacher name, lesson ID, date/time

- Flag lesson in Urgent News dashboard

- Admin reviews and chooses: Confirm reschedule, Reject request, or Treat as cancellation

- Build reschedule UI: date/time picker for admin, confirmation modal

## 8.2 LLM Chatbot Assistant

### Week 15: Chatbot Implementation

- Set up Ollama (local LLM) instance

- Create parameterized database views (no raw SQL generation from LLM)

- Define allowed query set: lesson counts by status, teacher availability queries, course enrollment stats

- Implement query router: natural language -> parameter mapping -> database view -> LLM summary

- PII redaction: never pass WA numbers, emails, or contact details to LLM

- Admin-only access control

- Read-only: chatbot cannot modify any data

- Build chat UI: message thread, loading states, error handling

- Fallback: for unrecognized queries, show hardcoded help message

## 8.3 Multi-Admin Concurrency

### Week 16: Concurrency Controls

- Add row-level locking for lesson assignment operations (SELECT FOR UPDATE)

- Implement optimistic locking: version column on lessons, check version on update

- Add assignment audit trail: who assigned which teacher, when

- Implement real-time updates: Supabase Realtime for lesson status changes

- Add conflict detection: warn admin if another admin is viewing/editing same lesson

- Feature-level authorization flags for different admin roles (prepares for V3)

## 8.4 Deliverables and Exit Criteria

| Deliverable | Exit Criteria |
| --- | --- |
| Reschedule flow | All 3 cases handled correctly, max 3 reschedules enforced, events logged |
| Teacher reschedule request | Admin notified, lesson flagged, admin can confirm/reject |
| LLM chatbot | Admin can ask natural language questions, receives accurate data summaries, no PII exposure |
| Multi-admin | Concurrent edits handled safely, real-time updates, no data corruption |

# 9. Testing and QA Strategy

Testing is integrated throughout all phases, not deferred to the end. Each phase includes unit tests, integration tests, and manual QA.

### Testing by Type

| Type | When | Scope | Tools |
| --- | --- | --- | --- |
| Unit Tests | With every API/function | Individual functions, validation logic, utility functions | Jest (Node.js), pgTAP (PostgreSQL) |
| Integration Tests | After each phase | API endpoints, database operations, auth flows | Jest + supertest, Supabase test project |
| End-to-End Tests | After Phase 3+ | Full user flows: create lesson -> blast -> accept -> assign | Playwright |
| Webhook Tests | After WATI integration | Signature verification, intent parsing, edge cases | Jest with mocked requests |
| Load Tests | After Phase 5 | 20 concurrent teachers, 50 lessons, cron job performance | k6 or Artillery |
| Manual QA | End of each phase | UI/UX review, edge case exploration, cross-browser testing | Browser + mobile WhatsApp |

### Critical Test Scenarios

- Lesson creation with past date -> rejected

- Teacher with full cap -> excluded from blast pool

- Duplicate accept from same teacher -> handled gracefully

- Webhook with invalid signature -> 401, no state change

- Webhook with old timestamp -> 400, no state change

- Cron job re-runs -> idempotent, no duplicate data

- Teacher cancels within 24h -> urgent flag, admin notified

- Admin cancels lesson -> no score penalty for teacher

# 10. Deployment and Rollout

### Environments

| Environment | Purpose | Update Trigger |
| --- | --- | --- |
| Local | Developer machine | N/A |
| Staging | Pre-production testing, QA validation | Every PR merge to develop branch |
| Production | Live system | Manual promotion from staging after QA sign-off |

### Deployment Pipeline

- GitHub repository with develop and main branches

- Vercel connected to GitHub: auto-deploy on push to develop (staging), manual deploy for main (production)

- Database migrations managed via Supabase CLI (migrations folder in repo)

- Environment variables configured in Vercel dashboard (never in code)

- Post-deployment smoke tests: check critical API endpoints, verify cron schedules

### Rollout Plan

- Week 1-3 (Phase 1+2): Deploy to production with admin-only access, seed test schools/courses/teachers

- Week 4-5 (Phase 3): Enable lesson scheduling with manual blast button, test with small lesson set

- Week 6 (Phase 4): Open teacher portal, onboard 5 pilot teachers

- Week 7 (Phase 5): Enable cron jobs, verify automated flows

- Week 8+: Full rollout to all 20 teachers, monitor and iterate

# 11. Risk Assessment and Mitigation

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| WATI API rate limits or downtime | High | Medium | Implement retry with exponential backoff; cache teacher phone numbers; have manual fallback process documented |
| WhatsApp message delivery failures | Medium | Medium | Track delivery status per message; flag undeliverable numbers; notify admin after 3 failures |
| Score calculation edge cases | Medium | Low | Extensive unit testing for all score scenarios; audit log for every score change |
| Concurrent admin edits (V1) | Medium | Low | V1 is single-admin by design; document workaround; implement proper locking in V2 |
| Teacher data privacy concerns | High | Low | RLS policies from day one; PII never in logs; clear data retention policy documented |
| Timezone handling bugs | High | Medium | All server logic uses Asia/Hong Kong consistently; explicit timezone in all date operations; test cron jobs at DST boundaries |
| Database migration failures | High | Low | Use Supabase CLI for migrations; test migrations on staging first; keep backups before deploy |
| Scope creep (V2 features in V1) | Medium | High | Strict phase boundaries; V2 features clearly marked; require sign-off for any V1 scope change |

Vinci AI Automation

Implementation Plan  |  Version 1.0  |  June 2026

Confidential  |  Vinci AI Academy